## Slide 1: Sprint 10 Goal

## Slide 2: SPRINT items
Multiple issuance credentials – coding completed, testing pending.
Tried attestation process – Not completed
ULP API analysis and testing – completed, some clarification required.
API Analysis required for excel sheet - completed
Get all Student data from CASA based on roll number and DOB – completed
And create student in RC
  Student Schema – completed
  Push record of student in RC- completed
Issue Credentials
  Certificate schema – completed
  Push certificate data in RC
Certificate template
  Generate template
  Need to start
Render certificate
  Generate certificates

## Slide 3: Data Upload flow

## Slide 4: Spring 11
Check eligibility of Student for Issuance

## Slide 5: Fetch Data from CASA – roll number and DOB
Check eligibility of Student for Issuance

## Slide 6: Create the DATA in Registry